Team: *<team name>*  Game: *Florida Man*

|  |  |  |  |
| --- | --- | --- | --- |
| **Completed Stories (DONE DONE)** | **Estimated Workblocks** | **Actual Workblocks** | **Team Members** |
| Eating Animation for Florida Man | 1 | 1 | Joe |
| Department Store Iteration 2 | 2 | 4 | Quinton |
| Concept Art for Church | 4 | 8 | Joe |
| Holding state for carrying items | .1 | .1 | Joe |
| Implement first iteration of Florida Man animations | 1 - 2 | 2 | Austin, Gabe |
| Library Iteration 2 | 2 | 2 | Dillon |
| Geometry obfuscation when camera is obstructed | .5 | .5 | Austin |
| Revise core experience statement | .5 | 1 | Gus |
| 1st Iteration of detailed drawings based on Joe’s concept art | 1 - 2 | 2 | Dillon, Quinton |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

***Impediments (enter at least 3)***

|  |
| --- |
| **Problem Description** |
| * Lost time due to SVN issues – deleted level iteration |
|  |
|  |
|  |
|  |

***New Stories***

|  |  |  |
| --- | --- | --- |
| **Story Name** | **Who Created the Story** | **Estimated Workblocks** |
| * Create environment assets for church area | * Joe | N/A |
|  |  | N/A |
|  |  | N/A |
|  |  |  |
|  |  |  |

**Team Member Workblocks**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Target workblocks** | **workblocks** | **Notes** |
| Gus | 8 | 5 | Gus had a birthday, and his Mother’s birthday which resulted in two lost work blocks. |
| Jesse | 8 | 7 |  |
| Joe | 8 | 8 |  |
| Quinton | 8 | 7 |  |
| Dillon | 8 | 7 |  |
| Austin | 8 | 8 |  |
| Gabe | 8 | 7 |  |
| <name> |  |  |  |
| <name> |  |  |  |
| <name> |  |  |  |

* *Total workblocks by team: 8*
* *Total completed stories by team: 9*
* *Stories completed per workblock: ~1*

*Additional Notes*